Meeting: 04 March 2025

Agendas Discussed:

- Status on Work

  - Feature#6

    - Things are working perfectly for stub, items are added to the database, need to work on saved or bookmarks for db

    - Eliminating the sort as there will be too many menus in the app, bad ui

  - Feature#1

    - Tests remaining

  - Feature#15

    - Tests remaining

    - One user story done !

    - Other user story will be done Jaskaran!

Notes

- Feature#6 work is handed over Shiv P to work on db and other errors!

- Stephen will work on integration tests

- db for items should be implement item persistence

  - branch: feature#6_db

- deadline set to complete every code : before Thursday’s meeting : Mar 6