Meeting: 08 Feb 2025

Agendas Discussed:

- Progress Check

  - Feature 1 – Jaskaran, Florence

    - Working for Login/SignUp is to be worked.

    - They will work on NavBar for the app.

  - Feature 2 – Shiv B., Shiv P., Stephen

    - Functionality Added for Item cards, dynamic cards pulling data, and dynamic data allocation to item layout

    - Work on Related Items, and Make Task Bar Fixed – After testing, this feature will probably a fully working one with GUI

Notes

- Assigned Stephen to write tests to Business Layer and Application Layer for Feature#9

- Decided to merge both feature#9 to feature#1 to work further as both stuff were needed!

- Shiv will work on next Feature’s UI

TBD for Feature#9 branch:

- When there is not Data to display for related Items, the item layout page will not have the section.

- Fix All images for main screen

- Set variables, add default images, and remove hardcoded stuff