Meeting: 20 Feb 2025

Agendas Discussed:

- Retrospective Discussion

- Good part:

  - Divide the group into 2 subgroups and work on 2 different features

  - Good plan to start with.

- Bad:

  - Rushing things up at the end

  - Hard to come up with the test, but after the release thing, we can know how tests are done! (Manually testing and writing it to tests)

  - Shouldn’t be committing or changing code on the last day

- Future:

  - Assigning dev task to the group members to get focused!

  - Future we should announcing big commits and pushed to remind everyone! – git pull everytime to be up-to-date

- Bugs issues to us

  - Orientation issues

  - Bug fixes

  - Assigned bugs to group members to be fixed assigned to us by TA

- Discuss Strategy to work on i2

  - Testing issue#1 tbd priority

Notes

- Implement hsqldb

  - HSQLDB will be ready by Monday – Shiv

- Fixed develop branch – now UpToDate

- Bug fixes will be done by Monday = Monday (24 feb)

- Soft Deadline for everything – before March 3

- Hard deadline – March 5

  - Issues decided: #6, #12, #15