Meeting 28 January 2025

Agendas Discussed:

- Discuss Iteration 1 Requirements

  - Create a milestone and set to due date of I1 – done

  - Assign the feature and user stories created to milestone – done, need to check

  - Divide the work – today itself

and

    - Assign the user stories to each user

    - Add dev tasks individually for each user story picked - TBD

  - DSOs to Be Ready

  - FakeDB / StubDB for Item and Users

  - Need to complete at least one feature completely to get marks for I1

- Change the timings of the meeting for TR, make it in the morning or noon or right after 4.30pm.

Notes

- Divide the work:

We arrived at a conclusion to completely work on 2 features and then move to 3rd one, 3 people can work on one feature and 2 can work on another required feature

  - Look For Available Items: once everthing is finished we can jump on this one

  - Item Desc: Shiv.B, Shiv.P, Stephen,

  - Profile Management: Florence, Jaskaran

- Discuss tomorrow in class for new meeting timings